**Weekly Scrum Report**

**Sprint 1**

Sudha Vijaykumar

* What tasks did I work on / complete?
* Worked on solution architecture and creating dynamic UI wireframes
* What am I planning to work on next?
* Plan to work on frontend user pages
* What tasks are blocked waiting on another team member?
* None

Asad Abbasi

* What tasks did I work on / complete?
* Studied design architecture and decide Backend API , Database Framework
* What am I planning to work on next?
* Plan to learn how to develop backend in Django and implement basic functionalities
* What tasks are blocked waiting on another team member?
* None

Nithil Sethupathi

* What tasks did I work on / complete?
* Studied different options for backend stack
* What am I planning to work on next?
* Plan to learn Django and decided Database Framework
* What tasks are blocked waiting on another team member?
* None

Venkatalakshmipravallika Ramachandruni

* What tasks did I work on / complete?
* Planned Business requirements of the project
* What am I planning to work on next?
* Plan to learn React framework
* What tasks are blocked waiting on another team member?
* None

**Sprint 2**

Sudha Vijaykumar

* What tasks did I work on / complete?
* Implemented solution architecture (react- redux store)
* Built dynamic UI views of user pages
* What am I planning to work on next?
* Implement User dashboard and transactions pages
* What tasks are blocked waiting on another team member?
* None

Asad Abbasi

* What tasks did I work on / complete?
* Implemented Create Account/Get Account Info functionality
* Implemented Deposit/Withdraw functionality
* What am I planning to work on next?
* Plan to implement following functionalities

Deposit/Withdraw functionality

Activate/Inactive accounts functionality

Admin Approve Account/Refund/Fee functionality

* What tasks are blocked waiting on another team member?
* None

Nithil Sethupathi

* What tasks did I work on / complete?
* Created schemas in Postgres
* Implemented Django Models with Postgres integration
* What am I planning to work on next?
* Plan to implement customer creation and Account Functionality
* What tasks are blocked waiting on another team member?
* None

Venkatalakshmipravallika Ramachandruni

* What tasks did I work on / complete?
* Created basic User login/Register templates
* Studied JWT token for Authentication
* What am I planning to work on next?
* Implement User AUthentication
* What tasks are blocked waiting on another team member?
* None

**Sprint 3**

Sudha Vijaykumar

* What tasks did I work on / complete?
* Implemented below functionalities

User Authentication and Dashboard

Fund transfer and transactions pages

* What am I planning to work on next?
* Implement Admin pages
* What tasks are blocked waiting on another team member?
* None

Asad Abbasi

* What tasks did I work on / complete?
* Implemented below functionalities

Active/ Inactive accounts

Admin approve/ refund

Internal/external fund transfer

* What am I planning to work on next?
* Plan to implement transaction history
* What tasks are blocked waiting on another team member?

Nithil Sethupathi

* What tasks did I work on / complete?
* Implemented below functionalities

Customer creation

Account and Transaction

Admin

* What am I planning to work on next?
* Plan to implement Backend User, Admin Authentication
* What tasks are blocked waiting on another team member?
* None

Venkatalakshmipravallika Ramachandruni

* What tasks did I work on / complete?
* Implemented User authentication
* What am I planning to work on next?
* Plan to work on project documentation
* What tasks are blocked waiting on another team member?
* None

**Sprint 4**

Sudha Vijaykumar

* What tasks did I work on / complete?
* Implemented below functionalities

View/Filter Transactions

Add account, Refund to account

Admin functionalities

Integrate frontend and backend

Custom middleware

* What am I planning to work on next?
* None
* What tasks are blocked waiting on another team member?
* None

Asad Abbasi

* What tasks did I work on / complete?
* Implemented below functionalities

Transaction history

Create new transactions

Manage transactions

* Deployed backend with authentication
* What am I planning to work on next?
* None
* What tasks are blocked waiting on another team member?
* None

Nithil Sethupathi

* What tasks did I work on / complete?
* Implemented Backend customer and Admin Authentication
* Deployed frontend to the cloud
* What am I planning to work on next?
* None
* What tasks are blocked waiting on another team member?
* None

Venkatalakshmipravallika Ramachandruni

* What tasks did I work on / complete?
* Completed Project Documentation as per given requirements
* What am I planning to work on next?
* None
* What tasks are blocked waiting on another team member?
* None